## Slide 1
Sprint 2
Retrospective
Team B
Notes: *

## Slide 2: Outline
Sprint Productivity
Overall Productivity
Acceptance Test Reports
Process Review
Notes: *

## Slide 3: Sprint Productivity
Metric | Value
# of Use Cases Completed (sub/overall) | 6
# of Use Cases Planned (sub/overall) | 10
# of Story Points Completed | 6
# of Story Points Planned | 14
% of Story Points Completed | 42%
Hours of Effort this Sprint | 51
Hours of Testing this Sprint | 10
% of Effort Spent Testing this Sprint | 19%
Sprint Velocity (Story Points per Hour) = People x hours x days of work | .448
Notes: *

## Slide 4: Overall Productivity
Metric | Value
# of Use Cases Completed (sub/overall) | 12
# of Use Cases in Product (sub/overall) | 17
# of Story Points Completed | 10
# of Story Points in Product | 42
% of Story Points Completed | 24%
Hours of Effort to Date | 112
Hours of Testing to Date | 21
% of Effort Spent Testing to Date | 19%
Overall Velocity (Story Points per Hour) | .896
Notes: *

## Slide 5: Acceptance Test Report – UC001
Test # | Test Purpose | Test Result | Comment
001.2 | Main Flow - Valid 1 Year Schedule | PASS | Working on constraints
001.2 | Alt FLow - Invalid Schedule | FAIL | Unhandled
Notes: *

## Slide 6: Process Review
Stop
  Continuing work without testing for implementation
Continue
  Delegating tasks and working together
Start
  Meeting at regular defined intervals
  Checking files into repository
Notes: *